PRODUCT REQUIREMENTS DOCUMENT

CanvasRx

AI-Assisted, Bidirectional System-Design Canvas

| Document Version | 2.0 (Revised) |
| --- | --- |
| Status | Draft for Review |
| Prepared For | Product, Engineering, Design, Legal |
| Original Draft | v1.0 – "CanvasRx" concept brief |
| Revision Date | 2026 |

# Document Control

## Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | Prior | Product Owner | Initial concept brief: vision, user flow, 4 features, high-level KPIs. |
| 2.0 | 2026 | Product (revised) | Added scope boundaries, personas, acceptance criteria, NFRs, risk register, legal/privacy review of data sourcing, phased release plan, and measurable KPI definitions. |

## Why This Document Was Revised

The original v1.0 brief communicated the vision clearly but was not yet actionable for engineering, design, and legal sign-off. This revision keeps the original vision and feature set intact and adds the elements a cross-functional team needs to scope, build, and ship safely: explicit goals and non-goals, target personas, acceptance criteria per feature, non-functional requirements, a risk register (notably around third-party data sourcing), and a phased delivery plan.

# 1. Executive Summary

CanvasRx is a bidirectional, AI-assisted system-design tool. Users vent about a problem in free-form text, annotate specific phrases with context (similar to Figma/Google Docs comments), and receive an interactive, FigJam-style canvas of AI-generated recommendations that they can negotiate with in real time. The session concludes in a data-backed “System Blueprint” showing match score, peer outcomes, and retention data for each recommendation.

This document defines the problem, scope, users, functional requirements, non-functional requirements, technical architecture, risks, and phased release plan for Version 1.0.

# 2. Problem Statement

Entrepreneurs, designers, and solo operators face “app fatigue” and “decision fatigue”: dozens of SaaS tools, mentors, and fragmented resources exist for every micro-problem they encounter. This creates decision inertia that stalls forward progress. Existing recommendation engines return static, generic lists and leave the cognitive burden of filtering and deciding entirely on the user.

## 2.1 Opportunity

A tool that (a) lowers the barrier to articulating the problem, (b) lets the user negotiate with the recommendation in natural language instead of re-searching from scratch, and (c) backs each recommendation with transparent, verifiable outcome data, can convert vague frustration into a concrete, trusted action plan.

# 3. Goals & Non-Goals

## 3.1 Goals (V1.0)

- Reduce the time from “I have a vague problem” to “I have a trusted, actionable recommendation”.

- Let users refine AI recommendations through lightweight, node-level comments rather than restarting a search.

- Make every recommendation’s evidence (match score, peer outcomes, sponsorship status) visible and auditable.

- Establish a reusable data pipeline (vector DB + outcome metrics) that improves recommendation quality over time.

## 3.2 Non-Goals (Explicitly Out of Scope for V1.0)

- Real-time multi-user collaboration on the same canvas (single-player only in V1.0).

- Automated execution of recommendations (e.g., auto-provisioning a SaaS account) — V1.0 only recommends and links out.

- Mobile native app — V1.0 targets desktop web only, given the canvas interaction model.

- Fully automated expert-matching/marketplace transactions (payments, contracts) between users and recommended experts.

# 4. Target Users & Personas

## 4.1 Primary Persona — “The Resourceful Solo Builder” (Berkay)

Profile: Early-stage designer/founder building a product with limited budget and no dedicated engineering team.

Needs: Fast, trustworthy, budget-aware tool and process recommendations without hours of independent research.

Success Moment: Leaves the session with one concrete next step and enough evidence to act on it immediately.

## 4.2 Secondary Persona — “The Overwhelmed Operator”

Profile: Runs a small existing business; problem is usually operational (workflow, tooling gaps) rather than 0-to-1 product design.

Needs: Confidence that a recommendation will integrate with what they already run, not just that it is popular.

# 5. User Flow

The flow is unchanged in spirit from the original concept, with explicit entry/exit criteria added for each step so engineering can define state transitions.

| # | Step | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- |
| 1 | Free Writing & Venting | User starts a new session | ≥ 40 words written OR user clicks “Continue” |
| 2 | Phrase Selection & Micro-Comments | Draft text exists in editor | ≥ 1 tagged comment created |
| 3 | AI Processing & Canvas Generation | At least 1 tagged comment submitted | Canvas renders with ≥ 1 recommendation node |
| 4 | User Feedback / Node Rerouting | Canvas is visible and interactive | User clicks “Finish Process” |
| 5 | Verified Prescription Dashboard | “Finish Process” triggered | Dashboard rendered; exit poll shown |

# 6. Detailed Features & Functional Requirements

Each feature from the original concept is retained. This revision adds priority, dependencies, testable acceptance criteria, and one new feature (6.5) needed to satisfy the transparency goal stated in Section 3.

## 6.1. Smart Venting Editor

Free-form text entry area that reduces blank-page friction via adaptive “Thought Triggers” and extracts structured signal from unstructured venting.

| Priority | P0 — required for MVP |
| --- | --- |
| Dependencies | NLP/sentiment service; session storage |

### User Stories

- As a first-time user, I want contextual prompts so I don’t stare at a blank page.

- As a user, I want my free text automatically parsed for entities and sentiment so the AI can act on it without me filling out a form.

### Acceptance Criteria

- Thought Triggers refresh within 2 seconds of a typing pause ≥ 3 seconds.

- Clicking a trigger inserts placeholder text at the cursor without discarding existing content.

- Sentiment/entity extraction runs on debounce (not per keystroke) to control API cost.

- If the NLP service errors or times out, the editor remains usable and queues the text for retry — it must never block typing.

### Illustrative Scenario

Berkay writes: “I am designing a new product, but I feel like I’ve been running in circles.” The trigger “Do you have budget or resource constraints?” appears; clicking it inserts “My budget for the software development process is…” which he completes himself.

## 6.2. Contextual Commenting on Canvas

Figma-style highlight-and-comment interaction that attaches structured context and an industry tag to a specific phrase in the free text.

| Priority | P0 — required for MVP |
| --- | --- |
| Dependencies | Feature 6.1 (text must exist to highlight); tag taxonomy |

### User Stories

- As a user, I want to highlight a phrase and explain it further so the AI doesn’t act on a vague generalization.

- As a user, I want to tag a comment by category so recommendations are scoped to the right domain.

### Acceptance Criteria

- Highlighting a run of text shows an “Add Comment” affordance within 300ms.

- A visible connector line links the highlighted span to its comment card at all supported zoom levels.

- Each comment supports exactly one primary tag and up to two secondary tags from a fixed taxonomy.

- Deleting the underlying text prompts the user to confirm before the linked comment is orphaned/removed.

### Illustrative Scenario

Berkay highlights “extremely tight budget” and writes: “I have $1000 total — should I spend it on ads or a no-code developer?” He tags it [Finance/Roadmap]. The AI now reasons over the specific $1000 constraint rather than a generic “tight budget” variable.

## 6.3. Interactive Live Canvas (Node-Based)

FigJam-style canvas rendering the AI’s recommendation chain as nodes and edges, with bidirectional editing: users can comment on any AI node to trigger a real-time alternative branch.

| Priority | P0 — required for MVP |
| --- | --- |
| Dependencies | Recommendation engine (6.6 / Section 7.2); Features 6.1 and 6.2 for input context |

### User Stories

- As a user, I want to tell the AI a suggestion doesn’t work for me and get an alternative immediately, instead of restarting.

- As a user, I want to pan, zoom, and rearrange nodes without lag so the canvas feels like a real design tool.

### Acceptance Criteria

- Canvas sustains 60fps pan/zoom with up to 50 nodes on a mid-tier laptop (defined in NFR-2).

- Double-clicking a node opens a comment input within 150ms.

- Submitting a node comment returns either a new fallback node or a clarifying question within 8 seconds (p95); a loading state is shown throughout.

- Every fallback node retains a visible edge to the node that triggered it, so the user can trace reasoning.

- A maximum branch depth (configurable, default 4) prevents runaway node trees; beyond that the AI must ask a clarifying question instead of branching further.

### Illustrative Scenario

The AI suggests “Use Framer for MVP prototyping.” Berkay comments: “I tried Framer before — too complex, no time to learn it.” The AI adds a new node: “Alternative: Tilda or Ycode (1-day learning curve).”

Change from v1.0: Added an explicit branch-depth cap and a defined p95 latency target — the original brief said “instant” and “in seconds,” which is not testable as written.

## 6.4. Data-Driven Verification Dashboard

Final screen presenting each recommendation’s match score and supporting outcome data so the user can trust the prescription before acting on it.

| Priority | P0 — required for MVP |
| --- | --- |
| Dependencies | Outcome-metrics data store (Section 7); Feature 6.3 output |

### User Stories

- As a user, I want to see why a tool was recommended, not just that it was.

- As a user, I want to know if a recommendation is sponsored so I can weigh it accordingly.

### Acceptance Criteria

- Every recommendation card shows: Match Score (%), a peer-outcome chart, Active Retention Rate, and a Transparency Badge (Organic/Sponsored).

- Match Score displays its top contributing factors on hover/tap (e.g., “budget fit +12, timeline fit +9”) — not a black-box number.

- Peer-outcome charts state the cohort size and definition (e.g., “n=412 teams, 1–10 people, last 12 months”) directly on the chart.

- Sponsored recommendations are visually distinguished (not just labeled) and cannot outrank an organic result with a materially higher match score.

- Exit poll (“Does this prescription make you feel ready to take action?”) is shown exactly once per completed session.

### Illustrative Scenario

Berkay’s blueprint recommends “Linear + Figma Integration,” showing “+38% productivity across 412 similar teams,” “88% 6-month retention,” and “94% integration stability,” each traceable to its cohort definition.

Change from v1.0: Added the anti-pay-to-rank rule and cohort-disclosure requirement — the original brief specified a transparency badge but not what stops sponsorship from silently overriding merit.

## 6.5. Recommendation Rationale & Sponsorship Governance (New)

Not present in v1.0. Added because Feature 6.4’s “Transparency Badge” only labels sponsorship after the fact; it does not govern how sponsored and organic results are ranked against each other, which is a trust and, in some jurisdictions, a disclosure-law risk.

| Priority | P1 — required before any monetized/sponsored listing ships |
| --- | --- |
| Dependencies | Feature 6.4; Legal review of applicable ad-disclosure regulations |

### Acceptance Criteria

- A documented, versioned ranking policy exists and is referenced (not just a UI label) whenever a sponsored item appears above an organic one.

- Sponsorship never changes the displayed Match Score — it may only affect position within a tied or near-tied score band, defined by product + legal.

- Users can filter the canvas/dashboard to “Organic only.”

# 7. Technical Requirements & Data Architecture

## 7.1 Ingestion & NLP Pipeline

Retained from v1.0: free-text and comment input is sent to an NLP service for Named Entity Recognition and sentiment analysis; highlighted spans and their comments are merged into a single JSON context object per session.

{
  "session_id": "usr_90821",
  "nodes": [
    {
      "id": "node_1",
      "text_segment": "tight budget",
      "category": "Finance",
      "user_comment": "I have a $1000 budget, how should I split it?",
      "ai_response_status": "recalibrated"
    }
  ]
}

### Revision: PII handling

Venting text is likely to contain sensitive business and sometimes personal financial information (as in the $1000-budget example). This revision requires: (a) the raw free-text payload is encrypted at rest and in transit, (b) it is excluded from any model fine-tuning or training pipeline unless the user opts in, and (c) users can delete a session and its derived context object entirely.

## 7.2 Recommendation Engine

Retained: a continuously updated vector database (e.g., Pinecone/Milvus) of tool documentation, pricing, and learning-curve data, plus verified expert portfolios, powers recommendation retrieval.

### Revision: sourcing of “verified expert portfolios”

v1.0 specified sourcing lookalike-project and expert data via “the LinkedIn API or custom scraping services.” Unauthorized scraping of LinkedIn (or most social/professional networks) typically violates their Terms of Service and carries legal and platform-ban risk, independent of technical feasibility. This revision replaces that approach:

- Use LinkedIn’s official partner APIs under a signed agreement, or

- Source expert/portfolio data via explicit opt-in from the experts themselves (a claimable profile flow), or

- Use licensed third-party data providers that warrant lawful sourcing.

“Custom scraping services” is removed as an approved data-sourcing method pending legal review; see Risk R-3 in Section 9.

## 7.3 System Architecture Overview

- Client: canvas rendering layer (WebGL/Canvas2D) + editor; communicates over WebSocket for low-latency node updates.

- API layer: session service, comment/context service, recommendation service, metrics service.

- AI layer: NLP pipeline (sentiment/NER) → context merger → LLM reasoning/branching → vector DB retrieval.

- Data layer: session store (encrypted), vector DB, outcome-metrics warehouse (for Match Score and cohort charts).

# 8. Non-Functional Requirements

Not present in v1.0. Added so the product is buildable and testable beyond the four feature descriptions.

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-1 | Performance | Node comment → AI response round trip: p95 ≤ 8s, p99 ≤ 15s, with a visible progress state throughout. |
| NFR-2 | Performance | Canvas maintains 60fps pan/zoom with ≤ 50 nodes on a 2020-era mid-tier laptop. |
| NFR-3 | Availability | Core editing/canvas flow: 99.5% monthly uptime target for V1.0. |
| NFR-4 | Security | All session content encrypted at rest (AES-256) and in transit (TLS 1.2+); session data deletable on user request within 30 days. |
| NFR-5 | Privacy | No free-text venting content is used for model training/fine-tuning without explicit opt-in. |
| NFR-6 | Accessibility | Editor and dashboard meet WCAG 2.1 AA; canvas provides a non-canvas (list-view) fallback for screen-reader users. |
| NFR-7 | Scalability | Recommendation engine and vector DB scale to 100k sessions/month without p95 latency regression beyond NFR-1. |
| NFR-8 | Localization | V1.0 ships English-only; UI strings externalized to support future localization. |

# 9. Key Performance Indicators

Retained from v1.0, with baseline/measurement notes added so each target is auditable.

| Metric | Target | Measurement Notes |
| --- | --- | --- |
| Conversion to Blueprint | > 65% | Sessions reaching Step 5 ÷ sessions starting Step 1, measured weekly, excluding sessions abandoned in < 20 seconds (likely accidental entries). |
| Interactive Depth | ≥ 3 comments/user | Average of (Feature 6.2 comments + Feature 6.3 node comments) per completed session. |
| Actionable CTR | > 45% | Clicks on recommended tool/expert links ÷ dashboard views; tracked separately for organic vs. sponsored to detect skew (see Risk R-2). |
| System Trust Score | > 85% | Positive responses to the exit poll ÷ total poll responses; poll response rate itself should be tracked to catch non-response bias. |

# 10. Risk Register

Not present in v1.0. Highest-priority risks identified during this review:

| ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R-1 | AI branching loops or produces low-quality fallback nodes on ambiguous comments. | User trust loss; abandoned sessions. | Branch-depth cap (6.3); clarifying-question fallback instead of forced branching. |
| R-2 | Sponsored recommendations crowd out better organic ones, undermining Trust Score KPI. | Regulatory/disclosure risk; erodes core value prop. | Feature 6.5 ranking governance; track organic vs. sponsored CTR separately. |
| R-3 | Unauthorized scraping of LinkedIn/GitHub for expert data violates platform ToS. | Legal exposure; API access revocation. | Switch to official/partner APIs or opt-in expert data per Section 7.2; legal sign-off before launch. |
| R-4 | Venting text contains sensitive financial/personal data. | Privacy breach; regulatory exposure (e.g., GDPR/KVKK). | Encryption, no-training-by-default, user-initiated deletion per NFR-4/NFR-5. |
| R-5 | Cold-start: no outcome data for new/niche tools shown on the dashboard. | Match Score and charts look empty or unconvincing for new recommendations. | Explicit “limited data” state on cards instead of hiding or fabricating a score; backfill via pilot cohorts pre-launch. |
| R-6 | Real-time AI latency (NFR-1) not met at scale, breaking the “instant” interaction feel core to Feature 6.3. | Canvas feels broken; usage drop-off. | Progressive loading states; async notification if p95 target is missed rather than a silent hang. |

# 11. Open Questions

- Which jurisdictions’ ad-disclosure rules govern the sponsorship ranking policy in Feature 6.5?

- What is the data-retention default for session content if a user neither deletes nor returns — 30/90/365 days?

- Is a list-view (non-canvas) fallback (NFR-6) a V1.0 requirement or can it ship in a fast-follow?

- Who owns sourcing/legal agreements for expert-portfolio data under the revised Section 7.2 approach?

# 12. Phased Release Plan

Not present in v1.0 as a single, sequenced brief covered everything at once. Phasing below reflects dependency order: the editor and comments must exist before the canvas has input, and the canvas must exist before the dashboard has anything to summarize.

| Phase | Scope | Exit Criteria |
| --- | --- | --- |
| Phase 1 (MVP) | Features 6.1, 6.2, static canvas (no live re-rerouting yet) | A user can vent, comment, and see a first-pass AI canvas end-to-end internally (dogfood). |
| Phase 2 | Feature 6.3 live node rerouting; NFR-1/NFR-2 performance work | p95 branch-response latency ≤ 8s in staging with 50-node canvases. |
| Phase 3 | Feature 6.4 dashboard, Feature 6.5 sponsorship governance | Legal sign-off on sponsorship ranking policy and expert-data sourcing (R-2, R-3) obtained before public launch. |
| Phase 4 (GA) | Public launch; KPI dashboards live | Section 9 KPIs instrumented and reporting for at least one full week pre-launch (soft launch). |

# 13. Appendix

## 13.1 Context JSON Schema (reference)

See Section 7.1 for the canonical example. Fields are session-scoped and must validate against a shared schema before being passed to the recommendation engine.

## 13.2 Glossary

- Blueprint: the final, data-backed recommendation set shown on the dashboard (Feature 6.4).

- Node: a single AI-generated recommendation or clarifying step on the canvas (Feature 6.3).

- Match Score: algorithmic fit score between a recommendation and the user’s stated constraints.

- Lookalike cohort: prior users/teams with similar scale/constraints, used to compute peer-outcome charts.